PAN-AFRICAN AI SUMMIT HACKATHON 2026 — CLIMATETECH TRACK

Galamsey Eye

Satellite + community detection and prediction of illegal mining

Project reference document — team of 3, three-week build window. Covers problem, scope, architecture, stack, data sources/APIs, timeline, user flows, and risks.

# 1. Problem & one-line pitch

THE PROBLEM

Illegal mining (galamsey) is one of Ghana's most urgent environmental crises right now — it poisons rivers, destroys farmland, and detection is almost entirely reactive: authorities and communities find out after a river has already turned brown or a forest has already been stripped.

ONE-LINE PITCH

We don't just detect galamsey after the damage is done — we predict where it's going to spread next, using free satellite land-cover data, community reports, and a transparent risk model.

# 2. Scope — what we are and are not building

IN SCOPE (MVP)

- One river basin (Pra, Ankobra, Offin, or Birim — pick whichever has the clearest before/after satellite signal).

- Before/after land-cover comparison over a ~3 month window, sourced from an existing pretrained model (no training required).

- A map dashboard showing confirmed sites, community reports, and a predictive risk heatmap.

- A simple, explainable weighted-scoring model for predicting expansion — not a trained ML model.

- Seeded/sample community reports rather than a fully live, production-grade SMS pipeline.

OUT OF SCOPE (BE EXPLICIT ABOUT THIS WITH JUDGES — IT SHOWS MATURITY, NOT WEAKNESS)

- National coverage — one basin only.

- A trained/fine-tuned computer vision model — we're using Google's existing Dynamic World model as-is.

- Fully live, production-hardened SMS/USSD reporting at scale.

- Real-time continuous monitoring — our imagery comparison is a periodic snapshot, not live streaming.

# 3. System architecture — four layers

## Layer 1 — Detection (the core signal)

Query Google Earth Engine's Dynamic World dataset (GOOGLE/DYNAMICWORLD/V1) — a continuously updating, 10m-resolution land-cover classification built on Sentinel-2 imagery, already trained and maintained by Google. Pull two time slices (e.g. 3 months apart) over the chosen basin and flag pixels that flipped from vegetation/trees/crops to bare ground, especially clusters near a riverbank. Cross-check with raw Sentinel-2 bands directly over river pixels — a drop in NDWI (Normalized Difference Water Index) or a shift in red/NIR reflectance indicates rising turbidity, which corroborates the land-cover flag independently.

## Layer 2 — Community verification

Africa's Talking SMS/USSD lets nearby residents confirm or independently report a site. A report creates a pending (yellow) marker; it upgrades to confirmed (red) when satellite data corroborates it or a second independent report matches. This is also the fallback data source if satellite imagery timing doesn't cooperate before demo day.

## Layer 3 — Predictive expansion (the differentiator)

A transparent, explainable weighted score per grid cell, combining:

- Distance from confirmed sites along the river network (galamsey spreads along tributaries).

- Proximity to forest reserve boundaries with known weak enforcement.

- Terrain accessibility / slope (mining needs machine access; steep terrain is naturally protected).

- Optional multiplier: recent gold price trend, a documented correlate of galamsey activity spikes, easy to fetch and easy to cite.

This produces a "risk zone for the next 60 days" heatmap layer. No training data or model fitting required — the scoring logic is fully explainable if a judge asks how it works, which matters more than raw accuracy at this stage.

## Layer 4 — Dashboard

Next.js frontend reading from Supabase, map rendered with Leaflet or Mapbox GL, with toggleable layers for confirmed sites, community reports, before/after imagery, and the risk heatmap.

# 4. Tech stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 15, TypeScript, Tailwind | Same stack as Project_Mimi and Eren — reuse patterns/components where possible |
| Mapping | Leaflet or Mapbox GL JS | Leaflet is free/simpler; Mapbox GL has nicer heatmap layers if time allows |
| Backend / DB | Supabase (Postgres) | Tables: confirmed_sites, community_reports, risk_scores |
| Data pipeline | Python + earthengine-api / geemap | Runs Earth Engine queries, exports GeoJSON, pushes to Supabase |
| Satellite data | Google Earth Engine (Dynamic World V1, Sentinel-2) | Free noncommercial tier — register early, approval isn't always instant |
| Community reports | Africa's Talking SMS/USSD API | Already integrated once before on Project_Mimi — reuse that pattern |
| Hosting | Vercel (frontend), Supabase (data) | Consistent with existing Koryis/Mimi deployment pattern |

# 5. Data sources & APIs — full list

| Source | What it provides | Access |
| --- | --- | --- |
| Dynamic World V1 (Earth Engine) | Near real-time 10m land-cover classification (9 classes incl. bare ground, trees, crops) | Free via Earth Engine noncommercial tier |
| Sentinel-2 (COPERNICUS/S2_HARMONIZED) | Raw multispectral imagery for NDWI/turbidity calculation and visual before/after comparisons | Free via Earth Engine |
| Africa's Talking | SMS/USSD ingestion for community reports | Free-tier sandbox for testing; already used on Project_Mimi |
| Ghana Forestry Commission reserve boundaries | Forest reserve boundary shapefiles, for proximity scoring | Public GIS data — may need manual sourcing/digitizing if not readily downloadable |
| Gold price historical data | Optional multiplier for the risk model | Public financial data APIs (e.g. metals-api, or manually sourced historical series) |
| Caravan / historical streamflow (optional) | Background context if judges ask about broader hydrology | Open-source, Google-maintained |

# 6. Team roles (3 people)

- Person A — Data & Detection: Earth Engine pipeline, Dynamic World queries, before/after export to Supabase. Highest-risk, most unfamiliar part — starts day 1, owned solo.

- Person B — Frontend & Map: Next.js/Supabase reads, Leaflet/Mapbox rendering, all UI layers. Can build against mock data from day 1 without waiting on Person A.

- Person C — Community, Predictions & Pitch: Africa's Talking SMS flow, the risk-scoring heuristic (simple weighted function, not a trained model), and owns the pitch deck/demo script throughout — not just at the end.

# 7. Three-week timeline

## Week 1 — Foundation & detection

- Day 1–2: Earth Engine signup/approval, Africa's Talking setup, Supabase schema design, pick the river basin.

- Day 3–5: Get a working Dynamic World query for two time periods over the chosen region; produce a first bare-ground-change output as GeoJSON.

- Day 6–7: Stand up the Next.js shell with a map component rendering dummy data, so there's always something visually working to show.

## Week 2 — Integration & prediction layer

- Day 8–10: Wire real detection output into Supabase and onto the map; get the before/after imagery toggle working — this is the key visual moment for judges.

- Day 11–12: Build the community report flow end-to-end; seed 10–15 realistic sample reports as a safety net against live SMS unreliability.

- Day 13–14: Build the risk-scoring heuristic and render it as a heatmap layer.

## Week 3 — Polish, resilience, pitch

- Day 15–17: Handle edge cases (cloud cover gaps, empty states); tighten UI; cache a known-good dataset so the demo doesn't depend on live internet/API calls during judging.

- Day 18–19: Full run-through; fix what breaks; finalize the pitch deck around the before/after reveal as the hook.

- Day 20–21: Buffer — something in a geospatial pipeline will break close to the deadline, budget time for it.

# 8. User flow scenarios

## Scenario 1 — EPA / civil society officer (primary user)

Ama, who works for an environmental watchdog, opens the dashboard and sees the river basin map. Confirmed sites appear as red markers; clicking one shows a before/after satellite comparison — forest three months ago, bare soil now. A heatmap overlay shows a predicted risk zone extending downstream from an existing site, since mining is known to spread along tributaries. She exports the highest-risk zones as a brief for a district task force.

## Scenario 2 — Community member (data contributor)

Kwabena, who lives near the river, notices new equipment moving into a forested area upstream. He sends a short SMS via the Africa's Talking short code. This creates a pending (yellow) marker on the map, which upgrades to confirmed (red) once satellite data corroborates it or a second independent report matches. No smartphone or data plan required — this is the flywheel in action: everyday residents become the sensor network.

## Scenario 3 — Judge / demo walkthrough (build backwards from this)

The dashboard opens pre-loaded with seeded data. "Three months ago, this stretch of the river was forest." Click the before/after toggle — forest becomes bare soil, visually obvious with zero domain knowledge needed. Point to a community report pin nearby: "a resident flagged the same spot independently." Switch to the risk heatmap: "based on how galamsey spreads along tributaries, here's where we predict the next site within 60 days — the difference between reacting to a ruined river and getting there first." Total demo time: under 90 seconds, no machine-learning jargon required.

# 9. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Earth Engine approval delay | Register on day 1, not later; have a teammate with an existing Google Cloud account try registering in parallel |
| Cloud cover blocks clean before/after imagery for the chosen dates/region | Pick the basin and date range early based on a quick manual check of image availability; have 2 backup basins in mind |
| Live SMS demo fails on stage | Rely on seeded sample reports for the main demo; treat live SMS as a bonus, not a dependency |
| Team unfamiliar with Earth Engine/Python geospatial work | Front-load this task in week 1; both other teammates build against mock data so nobody blocks on it |
| Running out of time for the predictive layer | The weighted heuristic is deliberately simple by design — it's a fallback-proof scope, not a stretch goal |

# 10. Post-hackathon stretch goals (mention briefly in pitch, don't build now)

- Replace the weighted heuristic with a trained Random Forest model once enough confirmed-site labels accumulate.

- Expand to multiple river basins nationally.

- Live, production-grade SMS/USSD pipeline with verified partnerships (EPA Ghana, Forestry Commission).

- Automated recurring imagery pulls instead of manual before/after snapshots.